CLAUDE CODE DEVELOPMENT PLAN

AI-Powered School & College ERP / Education Operating System

Production-ready • Multi-tenant • Web + Electron • Local-first AI

Implementation instruction set for Claude Code

# Document Purpose

This document consolidates the supplied School & College ERP requirements into a single phase-wise implementation plan for Claude Code. It preserves the source product vision, module scope, Teaching & Learning workflow, alumni/career requirements, security/privacy principles, and implementation discipline, while incorporating two explicit architectural decisions requested during planning: (1) Electron is used for controlled desktop/client applications, not web portals; and (2) the AI stack is free/open-source and Hugging Face-first, with local/on-premise inference as the default.

# How Claude Code Must Use This Plan

Use this document as the primary implementation plan and source of truth.

Do not implement the entire platform in one operation.

Inspect the existing repository before changing architecture or code.

Preserve useful existing functionality and refactor rather than replacing working code unnecessarily.

Execute phases sequentially. Each phase must leave the repository buildable and testable.

Do not create mockup-only pages or claim functionality is implemented when it is only simulated.

Use real database models, migrations, APIs, authentication, authorization, validation, analytics and tests.

Before each major phase: explain dependencies, implement, test, fix, document, then stop for the next phase.

Never hard-code institution data, permissions, academic years, grading systems, AI model IDs or hardware vendors.

# 1. Product Vision

Build a modern Education Operating System rather than a traditional CRUD ERP. The platform integrates Student Information, Academics, Admissions, Faculty/Staff, Attendance, Timetable, Examinations, Online Examination, AI analytics, Finance, Library, Hostel, Transport, Inventory, HR/Payroll, portals, management dashboards, communication, documents, certificates, reporting, multi-campus management, optional CCTV/identity verification, and AI-powered academic insights.

Core relationship:

Student ↔ Academics ↔ Teaching & Learning ↔ Attendance ↔ Examinations ↔ AI Analytics ↔ Teacher ↔ Parent ↔ Administration

# 2. Target Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Web portals | Next.js, React, TypeScript, Tailwind CSS, shadcn/ui | Student, Parent, Teacher, Management, Admin and Alumni browser portals |
| Desktop clients | Electron, React, TypeScript, Vite, secure IPC | Institution admin, teacher, examination, CCTV, biometric and hardware-integrated clients |
| Backend | NestJS + TypeScript | REST APIs, WebSockets, business services, authorization |
| Database | PostgreSQL + pgvector | Transactional ERP data, audit data and vector embeddings |
| Cache/Queue | Redis + BullMQ | Caching, jobs, synchronization, AI/document/CCTV processing |
| AI service | Python + FastAPI | AI gateway, model routing, inference and ML services |
| AI ecosystem | Hugging Face Transformers, PyTorch, sentence-transformers, ONNX Runtime, OpenCV | Free/open-source local-first AI |
| Storage | Local storage + S3-compatible abstraction | Documents, media and production object storage |
| DevOps | Docker, Docker Compose, CI/CD, monitoring, backups | Development and production operations |

## 2.1 Web vs Electron Rule

Electron MUST NOT be used for normal web portals. Portals run in standard browsers. Electron is reserved for controlled institutional desktop/client applications that need offline operation, hardware integration, local AI, CCTV, biometric devices, secure examination environments or other desktop capabilities.

Planned Electron clients:

Institution Administration Client

Teacher Desktop Client

Secure Examination Client

CCTV/Attendance Client

Biometric/Device Gateway Client

## 2.2 Electron Security Architecture

contextIsolation=true

nodeIntegration=false

secure preload APIs

strict IPC allowlists

sandboxing where practical

encrypted local storage

secure token storage

signed releases and controlled auto-update

## 2.3 Hugging Face / Free AI Policy

The core AI platform must not require OpenAI, Anthropic, Gemini, Azure AI or another paid provider. The default provider is HuggingFaceLocalProvider using permitted open/free models downloaded and cached locally. External providers may exist only as optional adapters behind a provider abstraction.

ERP → AI Gateway → Model Router → HuggingFace Local Runtime → CPU/GPU

Models are configurable, versioned, cached and replaceable.

Use smaller task-specific models when appropriate instead of a large LLM for every task.

Sensitive student/institution data must remain on-premise by default.

RAG must enforce tenant, institution, campus, role and user permissions.

LLMs must never execute unrestricted SQL.

Teacher/admin approval remains required for AI-generated academic content and subjective grading.

Document model licenses and verify that each selected model is suitable for the intended deployment.

# 3. High-Level Architecture

WEB: Browser → Next.js Portal → NestJS API → PostgreSQL / Redis

ELECTRON: Electron Client → Secure IPC/Preload → API or Local Gateway → NestJS / Local AI

AI: NestJS → AI Gateway → Python/FastAPI → Model Router → Hugging Face Models → CPU/GPU

CCTV: Camera/RTSP → Electron or Camera Gateway → OpenCV/Detection → Face Detection → Quality/Liveness → Embedding → Matching → Attendance Event → ERP

OFFLINE: Electron → Encrypted Local Cache/Queue → Sync Engine → Backend → PostgreSQL

MONOREPO: apps/web, apps/admin-desktop, apps/teacher-desktop, apps/exam-client, apps/cctv-client; services/api, services/ai; packages/ui, types, api-client, validation, auth, config

# 4. Multi-Tenant Architecture

Organization → Institution → Campus → Faculty/School → Department → Program → Academic Year → Semester/Term → Class/Section

Implement strict tenant isolation at API, service and database/query levels. Test cross-tenant reads, writes, ID-based access and indirect/filter-based access.

# 5. Domain Scope

## Admissions

Online applications, document upload, review, scoring, entrance exams, interviews, merit lists, approval, admission fees, enrollment and configurable workflows.

## Student Information

Profiles, identifiers, addresses, guardians, documents, photos, enrollment, programs, sections, status history and lifecycle.

## Staff & HR

Employees, staff types, departments, designations, teacher profiles, qualifications, employment history, documents, leave and payroll.

## Academics

Programs, departments, subjects, courses, curriculum, course sections, teaching assignments, academic years, semesters, rooms and periods.

## Teaching & Learning

Syllabus, units, chapters, topics, learning objectives, lesson plans, class sessions, materials, assignments, submissions, knowledge checks, grading and learning analytics.

## Attendance

Student/staff attendance, sessions, devices, events, entry/exit, exceptions, reconciliation, CCTV and optional facial identification.

## Examinations

Exam types, schedules, rooms, question banks, questions/options, attempts, answers, marks, grading schemes, results and report cards.

## Finance

Fee structures/categories, student assignments, invoices, payments, scholarships, discounts, refunds and financial transactions.

## Library

Books, authors, publishers, copies, categories, members, issues, returns and fines; barcode/QR and stock audit.

## Transport

Vehicles, drivers, routes, stops, assignments and tracking events.

## Hostel

Hostels, buildings, rooms, beds, allocations, attendance, payments, visitors, complaints and maintenance.

## Inventory

Categories, items, suppliers, purchase orders, stock movements, assets, assignments, barcode/QR and stock audit.

## Communication

Announcements, messages, templates, in-app/email/SMS/push and configurable rules.

## Documents & Certificates

Institution/student documents, certificates, transcripts, verification and controlled access.

## Analytics & Reports

Operational, academic, attendance, finance, exam, enrollment, learning and alumni analytics; PDF/Excel/CSV/print reports.

## Alumni & Career

Alumni profiles, higher education, career history, entrepreneurship, surveys, directory, mentorship, jobs/internships, achievements, career services and aggregate outcomes.

# 6. Core Data Architecture

Redesign the supplied conceptual/physical database rather than reproducing it. Use normalized PostgreSQL entities with foreign keys, indexes, constraints, transactions, audit fields, migrations, UUIDs where appropriate and soft deletion where appropriate.

## Organization

organizations, campuses, faculties, departments, programs, academic_years, semesters, terms, sections

## Student

students, student_profiles, student_addresses, student_guardians, guardian_relationships, student_documents, student_enrollments, student_programs, student_sections, student_status_history, student_photos, student_identifiers

## Staff

employees, staff_types, departments, designations, teacher_profiles, teacher_subjects, employment_history, qualifications, staff_documents

## Academic

subjects, courses, course_sections, curriculum, curriculum_subjects, teaching_assignments, class_schedules, rooms, periods

## Teaching & Learning

syllabi, syllabus_versions, syllabus_units, syllabus_chapters, topics, subtopics, learning_objectives, lesson_plans, class_sessions, class_materials, syllabus_progress, assignments, assignment_submissions, rubrics, rubric_items, knowledge_checks, assessment_attempts, assessment_answers, learning_events, learning_analytics

## Attendance

attendance_sessions, student_attendance, staff_attendance, attendance_devices, attendance_events, entry_exit_records, attendance_exceptions

## Examination

exams, exam_types, exam_schedules, exam_subjects, exam_rooms, exam_attempts, questions, question_banks, question_options, answers, marks, grades, grading_schemes, report_cards

## Finance

fee_structures, fee_categories, student_fee_assignments, invoices, invoice_items, payments, payment_methods, scholarships, discounts, refunds, financial_transactions

## Communication

announcements, notifications, messages, message_templates, email_logs, sms_logs, push_notifications

## Library

books, authors, publishers, book_copies, categories, library_members, book_issues, book_returns, fines

## Transport

vehicles, drivers, routes, stops, student_transport_assignments, vehicle_tracking_events

## Hostel

hostels, buildings, rooms, beds, allocations, hostel_attendance, hostel_payments, hostel_visitors, hostel_complaints, hostel_maintenance

## Inventory

inventory_categories, items, suppliers, purchase_orders, stock_movements, assets, asset_assignments

## HR & Payroll

salary_structures, payroll, payroll_items, leave_types, leave_requests, staff_leave_balances

## Security

users, roles, permissions, role_permissions, sessions, login_events, audit_logs, access_policies

## AI

ai_models, ai_providers, ai_requests, ai_outputs, ai_audit_events, embeddings, rag_documents, rag_chunks

## CCTV/Biometric

cameras, camera_adapters, camera_events, face_enrollments, face_embeddings, face_match_events, biometric_policies, biometric_retention_rules

## Alumni & Career

alumni_profiles, alumni_education, alumni_career_history, alumni_companies, alumni_skills, alumni_certifications, alumni_surveys, alumni_survey_responses, alumni_mentorship, career_opportunities, career_applications, alumni_achievements, career_services, graduate_outcomes

# 7. RBAC & Security

Roles include Super Admin, Organization Admin, Campus Admin, Principal, Vice Principal, Academic Coordinator, Department Head, Teacher, Accountant, HR Manager, Librarian, Transport Manager, Hostel Manager, Receptionist, Exam Coordinator, Student and Parent/Guardian. Permissions must be granular: view, create, update, delete, approve, export, print, manage, administer. Backend authorization is mandatory.

Secure authentication and password hashing

MFA/2FA-ready architecture

Session management and refresh-token rotation where appropriate

Rate limiting and input validation

Secure file upload

Encryption in transit and at rest

Secrets management

Comprehensive audit logs

Backups and restore procedures

Never expose passwords, tokens, biometric embeddings or unnecessary sensitive student data in logs/responses

Test unauthorized access, IDOR, cross-tenant access and privilege escalation

# 8. Teaching & Learning — Central Workflow

Syllabus → Lesson Plan → Class Schedule → Teaching → Class Material → Post-Class Objective Assessment → Assignment → Submission → AI Analytics → Teacher Feedback → Student Progress

Syllabus hierarchy: academic year → faculty → program → grade/class → subject → semester/term → unit → chapter → topic → subtopic → learning objective → expected outcome.

Track planned vs actual teaching dates/hours, completion, notes, materials and assessment results.

Teacher 'My Classes Today' must expose timetable, topic, syllabus progress, attendance, previous performance, pending assignments and recommended knowledge checks.

Class completion: open class → confirm attendance → select actual topic → record progress → add notes/materials → create/select knowledge check → assign homework → mark completed.

Knowledge checks are short 2–10 minute objective assessments; mobile friendly; teacher review and publishing required.

Assignments support written/objective/project/practical/file/image/PDF/link/text submissions, drafts, resubmission rules, rubrics, grading and feedback.

Learning analytics must connect knowledge checks, assignments, examinations, attendance and syllabus progress.

Parent views must expose only authorized child information.

# 9. AI Platform

AI Academic Assistant

AI Lesson Planner

AI Question Generator

AI Knowledge Check Generator

AI Assignment Generator

AI Grading/Evaluation Assistant

AI Learning Analytics

AI Exam Analytics

OCR/Document Processing

Semantic Search/RAG

Translation

Classification/Summarization

Recommendation Engine

Natural Language Analytics

AI workflow: request → authorization → retrieve permitted data → Hugging Face model → validate output → audit → human review where required → persist approved result.

For subjective grading, AI suggests; teacher decides. For generated teaching content/questions, AI drafts; teacher approves. For risk signals, show supporting evidence and never create permanent/high-impact labels.

# 10. Hugging Face Implementation Plan

## AI Gateway

NestJS-to-FastAPI authenticated internal API

AI provider abstraction

Model router

Rate limits, timeouts, retries and health checks

## Local Provider

HuggingFaceLocalProvider

Model/tokenizer loading once and caching

CPU/GPU detection

Quantization where appropriate

Model revision/license tracking

## RAG

Document extraction → chunking → embeddings → pgvector → permission-aware retrieval → generation

No unrestricted SQL by LLM

## Multilingual

Design for English and Nepali

Model selection must be validated for actual language quality and license

## Offline

Local model cache

No internet dependency for core local inference

Graceful degradation when AI unavailable

# 11. CCTV & Facial Recognition

Optional, configurable, privacy-sensitive module. Architecture: IP Camera/RTSP → Camera Adapter → Frame Processing → Person Detection → Face Detection → Quality/Liveness → Face Embedding → Secure Vector Matching → Identity Candidate → Confidence Threshold → Attendance Event → ERP.

Multiple cameras/gates/campuses

Vendor-neutral adapters

Camera health monitoring

Entry/exit timestamps

Duplicate prevention

Unknown-person events

Manual correction and reconciliation

Clearly distinguish identified / possible match / unknown

Explicit institution privacy/consent configuration

Secure encrypted biometric storage

Configurable retention

Strict biometric access control and audit

Manual attendance fallback

Disable switch

Human review for uncertain matches

On-premise/private deployment

Do not implement emotion recognition, sensitive-attribute inference or surveillance-style profiling

# 12. Electron Client Plan

## Institution Administration Client

Admissions, student administration, academics, finance, HR, documents, reports.

## Teacher Desktop Client

Attendance, timetable, lessons, assignments, grading, materials and AI tools.

## Secure Examination Client

Controlled exam environment, local caching, autosave, offline operation and synchronization.

## CCTV/Attendance Client

Camera monitoring, camera health, attendance events, local inference and gate operations.

## Biometric/Device Gateway

Fingerprint/RFID/smart-card/barcode/printer/camera hardware adapters and synchronization.

Hardware integrations must use adapters and must not hard-code a single vendor. Electron clients may use a local encrypted cache and synchronization queue for offline/unstable networks.

# 13. Dashboards & Portals

## Principal/Management

Students, attendance, enrollment, performance, fees, staff attendance, examination status, alerts, campus comparison.

## Teacher

Assigned classes, timetable, attendance, pending evaluations, exams, performance, AI recommendations, syllabus progress, assignments.

## Student

Timetable, attendance, exams, results, assignments, fees, notices, academic progress, AI study assistant.

## Parent

Child attendance, progress, results, fees, notices, communication, entry/exit where enabled.

## Alumni

Profile, education, career, achievements, certificates, document requests, surveys, events, mentorship, approved opportunities.

# 14. Nepal-Friendly Configuration

Province, District, Municipality/Rural Municipality and Ward

Optional Nepali calendar integration

English/Nepali localization

NPR currency

Configurable grading systems

Institution-specific academic structures

Do not hard-code Nepal-specific assumptions into the core architecture.

# 15. UI/UX

Premium modern SaaS-style interface: clean, professional, minimal, fast, responsive, accessible, mobile-friendly and desktop optimized. Use sidebar navigation, command/search palette, data tables, advanced filters, cards, charts, dashboards, drawers/modals, bulk actions, pagination, skeleton loaders, toast notifications, empty/error states and dark/light mode.

# 16. API Architecture

Use versioned, consistent APIs for auth, users, organizations, campuses, students, guardians, staff, programs, subjects, enrollments, teaching/learning, attendance, cameras, face recognition, exams, questions, attempts, results, analytics, fees, payments, library, transport, hostel, inventory, reports, notifications, AI and audit. Standardize validation, pagination, filtering, sorting and errors.

# 17. Analytics & Reporting

Operational dashboards

Academic analytics

Attendance analytics

Financial analytics

Examination analytics

Enrollment analytics

Continuous learning analytics

Alumni/graduate outcomes

PDF/Excel/CSV/printable reports

Materialized views/aggregation tables/background jobs/event-driven analytics where appropriate

# 18. Offline & Synchronization

Offline attendance capture

Local CCTV gateway

Local exam autosave

Retry queues

Background synchronization

Sync status

Conflict handling

Recovery of failed synchronization

Local AI inference where hardware permits

# 19. Import, Export & Demo Data

Support CSV and Excel import with column mapping, validation, duplicate detection, preview, error reporting and rollback where practical. Create realistic demo data without real people's personal information.

# 20. Development Phases

## Phase 0 — Repository Analysis & Architecture

Inspect existing repo; finalize target architecture, ERD, module dependency map, API structure, security model, AI/Hugging Face architecture, CCTV architecture, Electron architecture, UI navigation and roadmap. No feature implementation until the architecture baseline is approved.

## Phase 1 — Foundation

Project/monorepo setup, Next.js web foundation, Electron foundation, NestJS API, PostgreSQL/migrations, Redis/BullMQ, authentication, multi-tenancy, RBAC, audit, design system, configuration and admin dashboard.

## Phase 2 — Student & Academic Core

Admissions, student lifecycle, guardians, staff, programs, departments, subjects, academic years, semesters, enrollment, sections, documents and import/export.

## Phase 3 — Teaching, Learning, Timetable & Attendance

Timetable, rooms/periods, syllabus, progress, lesson plans, teacher calendar, My Classes Today, class completion workflow, knowledge checks, assignments, submissions, grading, teacher/student/parent learning dashboards and attendance.

## Phase 4 — Examination

Exam management, question bank, online examination, randomization, autosave/resume, evaluation, results, report cards and integrity review signals.

## Phase 5 — AI / Hugging Face

AI Gateway, HuggingFaceLocalProvider, model router, local model management, RAG/pgvector, AI assistant, lesson planner, question/quiz/assignment generators, evaluation assistant, analytics and multilingual support.

## Phase 6 — CCTV / Biometric

Camera adapters, simulated camera source, local CV pipeline, face enrollment/embedding/matching, entry/exit, attendance reconciliation, privacy/retention controls and Electron CCTV/biometric clients.

## Phase 7 — Business Operations

Finance, HR/payroll, library, transport, hostel, inventory, communication, documents/certificates and associated Electron administration workflows.

## Phase 8 — Analytics, Alumni, Reporting & Production

Advanced analytics, alumni/career, graduate outcomes, reports, notifications, global search, performance optimization, security hardening, backups, observability, deployment and release management.

## Final — Production Audit

Full security, tenant isolation, RBAC, data, performance, AI, biometric, UI/UX, test and documentation audit. Fix all critical/high findings before production readiness.

# 21. Phase Execution Protocol for Claude Code

1. Inspect the repository and current implementation.

2. Read this plan and identify the exact phase scope.

3. List dependencies and affected modules.

4. Explain the implementation approach briefly.

5. Update architecture/schema documentation if required.

6. Implement database migrations and backend services.

7. Implement APIs and authorization.

8. Implement web portal UI and/or Electron client UI as applicable.

9. Implement AI/local services only where in scope.

10. Add unit, integration, API and critical E2E tests.

11. Run typecheck, lint, tests and build.

12. Fix all blocking errors.

13. Verify tenant isolation and RBAC.

14. Verify no secrets/sensitive data leak into logs or responses.

15. Update README and technical documentation.

16. Report completed work, tests, known issues and next dependencies.

17. STOP. Do not start the next phase until instructed.

# 22. Quality Gates

## Architecture

No undocumented architectural drift; module boundaries and dependencies are explicit.

## Database

Migrations, FK constraints, indexes, tenant keys, transactions and audit fields verified.

## Security

Authentication, authorization, IDOR, cross-tenant and privilege-escalation tests pass.

## AI

Local Hugging Face provider works; model is configurable/cached; permissions and audit work; paid API is not required.

## Electron

Secure IPC; nodeIntegration disabled; context isolation enabled; signed build/update strategy documented.

## CCTV/Biometric

Optional, privacy controls, retention, encryption, manual fallback and audit verified.

## Teaching/LMS

End-to-end teaching workflow works from scheduled class through assessment, assignment, grading and analytics.

## Examination

Question bank, attempt, autosave, submission, evaluation and result workflows tested.

## Performance

No N+1 critical queries; pagination/caching/jobs used where needed; scale assumptions documented.

## Production

Docker/deployment, backups, restore, monitoring, health checks, logging and release documentation complete.

# 23. Final Acceptance Criteria

The platform functions as ERP + LMS + Examination System + Learning Analytics + AI Education Platform.

Web portals work independently in browsers and do not depend on Electron.

Electron clients provide controlled desktop/hardware/offline capabilities.

Core AI operates with free/open-source Hugging Face models locally/on-premise where supported.

Paid AI providers are optional adapters, not dependencies.

All tenant-owned data is isolated.

Backend authorization is enforced independently of UI.

Teaching, assessment and learning evidence form one connected data chain.

AI-generated educational content requires human approval.

AI grading suggestions never override teacher authority.

Biometric functionality is optional, privacy-controlled and auditable.

Alumni career data is voluntary, visibility-controlled and never used to predict an individual's future career.

All core workflows have automated tests.

Production deployment and recovery procedures are documented.

# 24. Claude Code Initial Prompt

Paste the following as the first instruction after placing this document in the project repository:

You are the lead architect and implementation engineer for the Education Operating System described in CLAUDE_CODE_DEVELOPMENT_PLAN.docx.

FIRST ACTION — DO NOT CODE FEATURES YET.

1. Inspect the entire repository.
2. Identify the current frontend, backend, database, Electron/client applications, AI services, tests and deployment configuration.
3. Compare the current implementation with this plan.
4. Identify reusable code and technical debt.
5. Produce:
   - repository assessment
   - target architecture
   - monorepo structure
   - complete ERD proposal
   - API architecture
   - RBAC/tenant-isolation design
   - Teaching & Learning data model
   - Electron client architecture
   - Hugging Face local-first AI architecture
   - CCTV/biometric architecture
   - module dependency map
   - phased implementation plan
   - risks and unresolved decisions

IMPORTANT:
- Next.js is for browser portals.
- Electron is for institutional desktop/client applications only.
- AI must be Hugging Face/open-source/local-first by default.
- Paid AI APIs are optional and must never be required.
- Do not hard-code AI model IDs.
- Do not bypass authorization for AI or analytics.
- Do not create mockup-only functionality.
- Do not replace working code unnecessarily.

At the end, summarize the architecture and wait for the Phase 1 implementation instruction.

# 25. Source Basis and Change Record

This plan is based on the supplied 'Pasted markdown.md' requirements document. The source explicitly defines the Education Operating System vision, preferred web/backend/database stack, multi-tenant architecture, security, AI/CCTV architecture, Teaching & Learning workflow, alumni/career functionality and eight implementation phases. The present plan adds the requested Electron desktop/client layer and Hugging Face free/open-source local-first AI policy.